Project Proposal

NexStep

Your Next Step, Guided by AI

A Step-by-Step AI Career Guidance Platform for Grade 8 to University Students

By

Muhammad Abdur Rehman - 232510

Areej Fatima - 232525

Faria Ahmed - 232486

Supervisor

Mr. Yasir Ali

Department of Computer Science

Air University Islamabad (AU)

Table of Contents

1. Introduction	3

2. Related System Analysis / Literature Review	4

3. Problem Statement	4

4. Problem Solution :	6

5. Scope	8

6. Modules	8

7. System Limitations/Constraints	8

8. Data Gathering Approach	11

9. Tools and Technologies	13

10. Project Stakeholders and Roles	14

11. Module based Work Division	14

12. Gantt Chart	16

13. Mockups	16

14. References	19

Supervisor Meeting Log:

| Meetings | Discussion | Task Assignment | Supervisor Signature |
| --- | --- | --- | --- |
| Meeting 01 Date: 01 - 05 – 2026 | New FYP Ideas, Feasibility, Constraints. | Write Initial Proposal |  |
| Meeting 02 Date: 05 - 05 – 2026 | Modules to include, Stack selection. | Finalize The Modules |  |
| Meeting 03 Date: 12 - 05 – 2026 | Scope document review, initial feedback on proposal structure, AI chatbot approach discussion | Revise scope based on feedback, prepare literature review table |  |
| Meeting 04 Date: 19 - 05 – 2026 | RIASEC quiz design, Grade 8 guidance logic review, BISE data collection strategy | Finalize quiz questions and Grade 8 / Matric guidance rules |  |
| Meeting 05 Date: 02 - 05 – 2026 | Major revision feedback — TEVTA integration, transnational education, sustainability model from Grade 8 to employment | Update scope document with all three revisions and expand Gantt chart to 12 months |  |
| Meeting 06 Date: 28 - 05 – 2026 | Revised scope document presentation, database schema for university and scholarship modules, technology stack confirmation | Begin Phase 1 development: Firebase auth setup, Supabase schema, project repository |  |

### 1. Introduction

Pakistan is facing a serious problem in its education system. Every year, hundreds of thousands of students complete their FSc (Intermediate) exams and have to choose a university degree — one of the most important decisions of their lives. But most of them do not get any proper guidance.

Professional career counselors charge PKR 5,000 to 15,000 per session, which most families simply cannot afford. There are no free, Pakistan-specific tools that can help a student figure out what career suits them based on their marks, interests, budget, and city. As a result, over 80% of students end up choosing the wrong degree — often based on what their parents say or what their friends are doing.

This project proposes Career Counseling AI — a free, bilingual (Urdu and English) web and mobile platform that guides Pakistani students at every stage of their academic journey. The system covers students from Grade 8 all the way to university level. It uses Artificial Intelligence to give each student a personalized roadmap — telling them which subjects to take, which careers suit them, which universities they can realistically get into, and which scholarships are available for them.

The platform uses Google Gemini 1.5 Flash as its AI engine, which provides one million tokens of processing per day for free. This means the entire system can be built and run without spending any money. By combining a rule-based guidance engine with AI-powered conversations, the platform gives students the kind of advice that previously only wealthy students could afford.

Following a major revision of the project scope, the platform now also incorporates the TEVTA vocational program for students pursuing technical and trade education after Matric, addresses transnational education pathways including A-Levels, O-Levels, and Cambridge International qualifications, and extends its coverage through a full sustainability model — guiding students all the way from Grade 8 through to employment, including access to scholarships and free IT certification courses.

### 2. Related System Analysis / Literature Review

| No. | Author / Year | System | Methodology | Key Features | Gap Identified |
| --- | --- | --- | --- | --- | --- |
| 1 | Kuder (2021) | Kuder Career Planning | Psychometric assessments | Interest profiling, career matching | Not suited to Pakistani education system or Urdu language |
| 2 | Naviance (2022) | Naviance Student | US-based college matching | Career tests, college search | Entirely US-focused; no Pakistan universities or entry tests |
| 3 | Rozee.pk (2023) | Job Portal | Job listings database | Job search, salary info | Only for employed people; no guidance for students |
| 4 | HEC Pakistan (2024) | HEC Scholarship Portal | Static web listings | Scholarship information | No AI, no personalization, hard to navigate |
| 5 | DigiSkills (2024) | DigiSkills.pk | Free course platform | Online skill courses | No career path guidance or university matching |
| 6 | Prospects.ac.uk (2023) | Prospects UK | Career advice portal | Degree-to-job mapping | UK-focused; irrelevant for Pakistani degrees and job market |
| 7 | Khan et al. (2023) | Pakistan EdTech Survey | Survey-based study | Student career confusion data | Identifies gap but offers no solution or platform |
| 8 | Proposed System | Career Counseling AI | AI + Rule Engine + Free APIs | Grade 8 to university, Urdu/English, scholarships, entry tests | Addresses all gaps: Pakistan-specific, free, bilingual, AI-powered |

### 3. Problem Statement

Pakistan's education system leaves students almost completely on their own when it comes to choosing a career. The problem starts as early as Grade 8, when students must decide whether to take Science, Arts, or Commerce subjects for their Matric exams — a decision that determines nearly every career path available to them later. Most students make this choice based on what their older siblings did, or simply what their parents tell them.

By the time students reach FSc, the stakes are even higher. They need to decide between Pre-Medical, Pre-Engineering, ICS, ICOM, and FA groups. Each of these leads to completely different university programs, entry tests, and careers. Yet there is no free, accessible system that can tell a student: given your marks, your budget, and where you live, here are the realistic careers available to you.

The key problems are:

- No free career counseling platform exists that is built specifically for Pakistan's education system

- Students do not know which entry test (MDCAT, ECAT, NTS) they need for which career, or what score is required

- University merit lists, fee structures, and scholarship opportunities are scattered and hard to find

- Most online tools are in English and designed for Western education systems — useless for the majority of Pakistani students

- Students in smaller cities like Gujranwala, Faisalabad, and Multan have no access to any form of career advice

- Students waste years in the wrong degree, leading to high graduate unemployment in saturated fields

The result is that Pakistan wastes massive human potential every year. Students with the ability to become engineers, doctors, or software developers end up in degree programs that do not match their skills or the country's job market needs — simply because no one guided them correctly at the right time.

### 4. Problem Solution :

Career Counseling AI is a free, bilingual web and mobile platform that guides Pakistani students from Grade 8 through university. It combines a rule-based guidance engine with AI-powered conversations to give every student a personalized career roadmap.

The platform works in the following way. A student registers and enters their current grade, subject marks, city, financial budget, and interests. The system then provides step-by-step guidance tailored to their specific situation. The guidance is different for each student level:

### Grade 8 Students

The system looks at the student's current grades and their responses to a 30-question interest quiz. Based on this, it recommends which group (Science, Arts, or Commerce) the student should choose for Matric, and explains why each subject matters for their future career.

### Matric (Grade 9-10) Students

The system takes the student’s subject-wise marks and analyzes which FSc stream they are best suited for. It shows all available paths after Matric — FSc Pre-Medical, Pre-Engineering, ICS, ICOM, FA, and D.A.E. — and explains what each one leads to in terms of careers and universities. Additionally, TEVTA vocational pathways are presented as a viable alternative for students who may not qualify for or prefer not to pursue an FSc stream, giving every student at least one structured, employment-oriented route forward.

### FSc Students

This is the most important part of the system. The student enters their FSc marks, entry test score (if taken), budget, and city. The system then shows all career tracks they are eligible for, ranked by fit. For each career track, it shows the required entry test, past cutoff scores, universities the student can get into, and scholarships available to them. Students following transnational education routes — such as A-Levels or Cambridge International — are also supported through a dedicated guidance path that explains HEC equivalency requirements and maps their qualifications to relevant university programs in Pakistan and abroad.

### University Students

For students already enrolled in a degree, the system maps their program to real career outcomes — showing what jobs their degree leads to, what certifications can strengthen their profile, and what higher education options (MS, MBA) are available. As part of the revised sustainability scope, the platform also guides these students toward free IT courses and certifications (Google Career Certificates, DigiSkills.pk, Coursera) and informs them of postgraduate scholarships — completing the end-to-end journey from Grade 8 to sustainable employment.

#### Throughout all levels, the AI chatbot is available to answer any question in Urdu or English — just like talking to a career counselor, but for free.

#### 4.1 Objectives of the Proposed System:

- To build a free, Pakistan-specific career guidance platform covering Grade 8 through university level

- To provide personalized career recommendations based on student marks, interests, financial budget, and city

- To implement an interest and aptitude quiz using the Holland RIASEC model to identify student strengths

- To create a comprehensive database of 100 Pakistani universities with their merit cutoffs, fee structures, and programs

- To build an entry test guide covering MDCAT, ECAT, NTS-NAT, NUMS, and GAT with historical cutoff scores

- To compile a scholarship finder covering HEC, PEEF, Ehsaas, and provincial scholarship programs

- To integrate Google Gemini 1.5 Flash as a free AI chatbot that answers student questions in Urdu and English

- To support full bilingual (Urdu and English) interaction throughout the platform

- To deploy the complete system at zero financial cost using free-tier cloud services

- To build a mobile application (iOS and Android) alongside the web platform for wider reach

- To integrate the TEVTA vocational program into the guidance framework as a structured pathway for students pursuing technical and vocational education after Matric

- To address transnational education for base degree programs including A-Levels, O-Levels, and internationally recognized qualifications, with guidance on HEC equivalency and pathways to foreign and dual-qualification university programs

- To extend the platform toward sustainability by covering the complete pathway from Grade 8 to employment, including IT courses, free certifications, and scholarship guidance at every stage of a student’s academic journey

### 5. Scope

Career Counseling AI is a web-based and mobile platform that provides step-by-step career guidance to Pakistani students from Grade 8 to the university level. The platform is designed to be completely free of charge and accessible to any student with a smartphone or computer and an internet connection.

The system covers all major Pakistani education boards including FBISE, all Punjab BISE boards (Lahore, Gujranwala, Rawalpindi, Faisalabad, Multan, Sahiwal), Sindh, KPK, and Balochistan. It handles the complete post-Matric decision process including FSc streams (Pre-Medical, Pre-Engineering, ICS, ICOM, FA) and D.A.E.

The platform also integrates the TEVTA (Technical Education and Vocational Training Authority) vocational program as part of the proposed framework. Students who are not pursuing traditional academic routes after Matric can be guided toward TEVTA-registered trade courses and vocational certificates, which provide a structured pathway into skilled employment. TEVTA programs are mapped within the guidance engine so that students with lower academic scores or limited financial resources are offered viable vocational alternatives alongside conventional degree pathways.

The platform covers all major entry tests in Pakistan: MDCAT (medicine), ECAT (engineering), NTS-NAT (general university), NUMS (military medical), and GAT (postgraduate). It maps each test to the careers it unlocks and provides historical cutoff scores to help students set realistic targets.

Transnational education for base degree programs is also addressed and integrated into the project scope. The platform includes a dedicated section covering internationally recognized base degree qualifications — such as A-Levels, O-Levels, and Cambridge International programs — that are pursued by students in Pakistan before proceeding to foreign universities or dual-qualification programs. Students following transnational pathways are guided on equivalency requirements, recognition by HEC Pakistan, and how these qualifications map to admission in top international universities as well as Pakistani institutions accepting foreign credentials.

The university recommender covers 100 HEC-recognized universities and matches them to each student based on their marks, budget, and location. The scholarship finder covers 50 to 80 scholarship programs including HEC need-based, PEEF, Ehsaas Scholarship, and provincial schemes.

The concept is extended toward sustainability by covering the complete pathway from Grade 8 all the way through to employment. The platform does not stop at university admission — it continues to support students through degree completion, job market preparation, and career entry. This includes a curated guide to IT courses and technology certifications (such as Google Career Certificates, DigiSkills.pk courses, and Coursera programs) that are available free of charge and directly increase student employability in Pakistan’s growing digital economy. The scholarship finder is also expanded to include merit-based, need-based, and skill-based scholarships available at every stage from secondary school through postgraduate study, ensuring that financial barriers do not interrupt a student’s progression from Grade 8 to sustainable employment.

### The AI chatbot is powered by Google Gemini 1.5 Flash, which provides one million free tokens per day — enough to serve thousands of student queries daily without any cost. The chatbot answers in both Urdu and English and is guided by a comprehensive knowledge base written by the project team.

### 6. Modules

The platform is divided into ten modules. Each module handles a specific part of the student's career journey.

## 1. User Module

- Student registration and login using Firebase Authentication

- Student profile setup: grade level, marks, city, budget, interests

- Urdu and English language toggle available throughout the platform

- Personal dashboard showing completed steps and upcoming actions

## 2. Interest and Aptitude Quiz Module

- A 30-question quiz based on the Holland RIASEC model (public domain)

- Maps student to one of six career clusters: Realistic, Investigative, Artistic, Social, Enterprising, Conventional

- Quiz result is combined with academic marks to produce career recommendations

- Results are saved to the student's profile and used across all modules

## 3. Grade 8 Guidance Module

- Analyzes current subject grades and quiz result

- Recommends Science, Arts, or Commerce group for Matric

- Explains what each subject means for future careers

- Rule-based logic — no external dataset required

## 4. Matric Guidance Module

- Student enters subject-wise Matric marks or expected marks

- System identifies strong and weak subjects using BISE aggregate thresholds

- Shows all available post-Matric paths and what each leads to

- Gives a clear warning if current marks make a specific FSc stream unrealistic

## 5. FSc Career Mapping Module

- Student enters FSc percentage, entry test score, budget, and city

- System shows all career tracks the student is eligible for, ranked by match score

- For each career track: required entry test, historical cutoff scores, eligible universities, available scholarships

- Entry test guide covers MDCAT, ECAT, NTS-NAT, NUMS, and GAT with syllabus and past cutoffs

## 6. University and Scholarship Module

- University recommender matches student to universities based on marks, budget, and city

- Database covers 100 HEC-recognized public and private universities

- Each university entry shows: HEC ranking, programs, fee per year, last merit cutoff, hostel availability, city

- Side-by-side university comparison tool for up to three universities

- City-wise map shows universities and programs available near the student's location

- Scholarship finder covers HEC, PEEF, Ehsaas, and provincial programs — with eligibility, amount, deadline, and application link

## 7. AI Career Advisor Chatbot Module

- Powered by Google Gemini 1.5 Flash — one million free tokens per day

- Answers student questions in Urdu or English in a conversational way

- Guided by a 4,000 to 5,000 word knowledge base covering all career tracks, entry tests, universities, and scholarships

- Acts as a 24/7 free career counselor for every student on the platform

## 8. University Student Module

- For students already enrolled in a degree program

- Maps their degree to career outcomes: job titles, salary ranges, top hiring sectors

- Recommends free online certifications from DigiSkills.pk, Google Career Certificates, and Coursera

- Shows postgraduate options (MS, MBA, LLM) with scholarship pathways

## 9. Progress Tracker and Dashboard Module

- Visual roadmap showing the student's journey from current grade to university

- Checklist of completed steps and upcoming milestones

- Deadline reminders for entry test registration and university applications

- Saves all results and recommendations to the student's profile

## 10. Admin Module

- Admin panel for managing and updating university data, scholarship entries, and cutoff scores

- Update interface for annual data refresh (merit lists, scholarship deadlines, fee changes)

- Basic usage analytics: number of active users, most-searched careers, most-viewed universities

### 7. System Limitations/Constraints

## 1. Internet Dependency

The platform requires an active internet connection to function. The AI chatbot and real-time features will not work offline. Students in areas with poor connectivity may experience delays.

## 2. AI Model Limitations

The Gemini AI chatbot gives guidance based on the knowledge base provided to it. It is not a licensed mental health professional or an official admissions advisor. All recommendations should be treated as helpful suggestions, not guaranteed outcomes. Students should verify final admission details directly with universities.

## 3. Data Freshness

University merit cutoffs, fee structures, and scholarship deadlines change every year. The project team will update the database once per year before the admissions season. Between updates, some figures may be slightly out of date. Each data entry is labeled with the year it was last verified.

## 4. User Input Dependency

The accuracy of career recommendations depends on students entering honest and accurate information about their marks, budget, and interests. If a student enters wrong marks or skips the interest quiz, the recommendations may not be as accurate.

## 5. Gemini API Free Tier Limit

Google Gemini 1.5 Flash provides one million tokens per day for free. This is enough to handle approximately 10,000 student queries per day. If the platform grows beyond this scale, the team will implement query caching and session rate-limiting to stay within the free tier.

## 6. Urdu Language Variability

The Urdu interface uses standard written Urdu. Regional dialects and informal spellings may sometimes cause the AI chatbot to misunderstand a question. Students are encouraged to use simple, clear language when typing in Urdu.

## 7. Not a Replacement for Professional Counseling

This platform is a decision support tool. It provides information and guidance but it does not replace a qualified career counselor, university admissions officer, or teacher. For complex personal situations, students should consult a human professional.

## 8. Hardware Requirements

### The web platform works on any modern browser and does not require special hardware. The mobile app requires a smartphone running iOS 12 or Android 8 or later. No camera or microphone access is required.

### 8. Data Gathering Approach

All data used by this platform is gathered from free, publicly available sources or built manually by the project team. No paid datasets or paid APIs are used. The following approach is followed for each type of data required:

## 1. University Merit and Fee Database

The Higher Education Commission (HEC) Pakistan publishes a full list of recognized universities on its website at hec.gov.pk. This list is freely accessible and forms the starting point of the university database. For each university, the project team visits the university's official admissions page to collect fee per year, last merit cutoff score (2022, 2023, 2024), available programs, hostel availability, and city location. This data is entered into a structured spreadsheet and exported as a JSON file for use in the application. The process takes approximately two to three days and is repeated once per year before the admissions season.

## 2. Entry Test Cutoff History

The University of Health Sciences (UHS) publishes MDCAT result booklets annually on its website. The National Testing Service (NTS) publishes NAT result reports. ETEA publishes engineering entry test results for KPK. NUMS publishes medical entry test cutoffs. All of these are freely available as PDF downloads. The team manually extracts cutoff scores for the years 2018 to 2024 and stores them in a structured format. This process takes approximately one day.

## 3. Scholarship Information

The HEC scholarship portal lists all federal scholarship programs including need-based and merit-based awards. PEEF (Punjab Educational Endowment Fund) lists provincial scholarships on its official website. The Ehsaas Scholarship program information is available through the Benazir Income Support Programme website. The team compiles 50 to 80 scholarship entries including eligibility criteria, award amount, application deadline, and direct application link. This is updated once per year.

## 4. BISE Result Statistics

The Board of Intermediate and Secondary Education (BISE) boards in Punjab — including Gujranwala, Lahore, Rawalpindi, Faisalabad, Multan, and Sahiwal — publish annual result gazettes as PDFs on their official websites. The team extracts subject-wise aggregate threshold data from these documents to power the Matric marks analyser module. This process takes approximately four hours.

## 5. Pakistan Curriculum Structure

The Federal Board of Intermediate and Secondary Education (FBISE) and the Punjab Curriculum and Textbook Board publish full curriculum documents on their official websites. These documents describe the subjects, streams, and programs available at each level. The team reads these documents to understand the FSc Pre-Medical, Pre-Engineering, ICS, ICOM, FA, and DAE streams and codes this knowledge into the guidance modules.

## 6. Holland RIASEC Model

The Holland RIASEC model is a well-known psychology framework for career counseling. It is in the public domain and does not require any license or payment. The model divides people into six career personality types: Realistic, Investigative, Artistic, Social, Enterprising, and Conventional. The team writes 30 quiz questions based on this model and manually maps each career type to relevant Pakistani career tracks.

## 7. Free Online Courses and Certifications

DigiSkills.pk is a government initiative that lists free online courses for Pakistani students. Google Career Certificates are freely available through Google's online platform. Coursera allows free audit access to most courses. The team compiles a list of 40 to 60 relevant free certifications across fields such as IT, business, healthcare, and education. This list is manually updated twice per year.

## 8. AI Chatbot Knowledge Base

The AI chatbot does not require a training dataset. Instead, it is powered by a detailed system prompt — a structured document written by the project team. This document is 4,000 to 5,000 words long and covers all career tracks, entry test requirements, university tiers, scholarship programs, and grade-level decision frameworks specific to Pakistan. Writing this knowledge base takes approximately two days. It is the most important content asset of the entire platform and is updated once per year.

## 9. Expert Consultation

The team conducts consultations with teachers, school career advisors, and university admissions staff to validate the platform's guidance logic. These consultations are done via phone or WhatsApp and are free of charge. Expert feedback is used to improve the accuracy of career recommendations and the quality of the chatbot's knowledge base.

## 10. Student Surveys

- A short Google Form survey is distributed through school and college WhatsApp groups in Gujranwala and Lahore. The survey collects information about common career confusion points, questions students wish they had answers to, and their comfort level with Urdu versus English interfaces. Target: 200 responses. This survey is free to distribute and takes approximately one week to collect responses.

### 9. Tools and Technologies

| Component | Technology | Purpose |
| --- | --- | --- |
| Frontend (Web) | React.js + Tailwind CSS | Build the user interface for the web platform — student dashboard, chatbot, forms, and university search |
| Mobile App | React Native | Build the iOS and Android mobile application using the same codebase as the web frontend |
| Backend | Node.js + Express.js | Handle server-side logic, manage API calls to Gemini and Supabase, and serve the application |
| AI Chatbot | Google Gemini 1.5 Flash API | Power the AI career advisor chatbot — 1 million free tokens per day |
| Database | Supabase (PostgreSQL) | Store student profiles, university data, scholarship entries, and quiz results — 500 MB free tier |
| Authentication | JWT Authentication | Handle student registration and login securely |
| Hosting (Web) | Vercel | Deploy and host the web application — 100 GB bandwidth per month free |
| Mobile Publishing | Expo EAS Build | Build and publish the mobile app to iOS App Store and Google Play — free for open source |
| Language Support | react-i18next | Implement full Urdu and English bilingual support throughout the platform |
| Natural Language | Gemini API (Urdu capable) | Process Urdu and English text input in the chatbot with no extra library needed |
| Version Control | Git + GitHub | Manage source code, track changes, and enable team collaboration — free |
| API Communication | RESTful APIs | Connect the frontend with backend services, Gemini API, and Supabase database |
| Data Format | JSON | Store and serve all structured data (university DB, scholarships, cutoffs) in lightweight JSON format |

### 10. Project Stakeholders and Roles

| Project Sponsor | Air University Islamabad |
| --- | --- |

| Stakeholder | ● Muhammad Abdur Rehman ● Faria Ahmed ● Areej Fatima ● Mr. Yasir Ali(Supervisor) ● Final Year Project Committee: Evaluation of project |
| --- | --- |

### 11. Module based Work Division

Table 4 Team Member Work Division for Proposed Project

| Student Name | Registration No. | Responsibility / Modules |
| --- | --- | --- |
| Muhammad Abdur Rehman | 232510 | Full Stack Developer & AI Integration 1. Firebase Auth & Security Module 2. Backend Development & API Integration (Node.js) 3. Supabase Database Design & Management 4. Gemini AI Chatbot Integration 5. FSc Career Path Mapper Logic 6. Entry Test Guide Module 7. System Integration & Testing |
| Areej Fatima | 232525 | Frontend Developer (Student Interface) 1. Student Registration & Login UI 2. Student Dashboard & Progress Tracker 3. Interest & Aptitude Quiz Interface 4. AI Chatbot Chat Interface (Urdu + English) 5. Grade 8 and Matric Guidance UI 6. Scholarship Finder Interface 7. Responsive Design & Mobile Layout |
| Faria Ahmed | 232486 | Frontend Developer (University & Data UI) 1. University Recommender Interface 2. University Comparison Tool 3. City-Wise Opportunity Map 4. Degree to Career Outcome Guide UI 5. Admin Panel (Data Update Interface) 6. Short Courses & Certifications Guide 7. Data Collection (University DB & Scholarship List) |

### Gantt Chart

| Task | M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8 | M9 | M10 | M11 | M12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Phase 1: Project Setup, Auth, Firebase, Database Schema |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 2: RIASEC Quiz, Grade 8 & Matric Guidance Modules |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 3: FSc Career Mapper, Entry Test Guide, University DB |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 4: Scholarship Finder, University Recommender, AI Chatbot |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 5: TEVTA Vocational Module Integration |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 6: Transnational Education Pathways Module |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 7: Sustainability Module — IT Courses, Career-to-Employment |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 8: University Student Module & Postgraduate Guide |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 9: Progress Tracker, Dashboard, Admin Panel |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 10: Full System Integration & Internal Testing |  |  |  |  |  |  |  |  |  |  |  |  |
| Phase 11: User Testing, Urdu Review, Bug Fixes & Final Deployment |  |  |  |  |  |  |  |  |  |  |  |  |
| Data Collection (University DB, Scholarships) — parallel |  |  |  |  |  |  |  |  |  |  |  |  |
| Supervisor Meetings & Progress Reviews — throughout |  |  |  |  |  |  |  |  |  |  |  |  |

Legend: Blue bars = core project phases | Green bars = new phases added per major revision (TEVTA, Transnational Education, Sustainability/IT Courses). Total project duration: 12 months (1 academic year).

### 13. Mockups

The following screens describe the key user interface pages of the platform. Detailed visual mockups are attached separately.

## Screen 1 — Student Registration and Profile Setup

The registration page asks for name, email, password, current grade level (Grade 8, Matric, FSc, or University), city, and monthly family income range. After registration, the student is asked to enter their latest subject marks. This data is stored and used across all guidance modules.

## Screen 2 — Student Dashboard

The dashboard shows a visual progress roadmap from the student's current grade to university. It displays completed steps with checkmarks, upcoming recommended actions, and any important deadlines (entry test registration, scholarship application). A summary card shows the student's top three recommended career paths.

## Screen 3 — Interest and Aptitude Quiz

A clean 30-question quiz presented one question at a time. Each question asks the student to rate how much they enjoy a specific activity. The quiz takes about five minutes. At the end, the student sees their top career cluster and a brief explanation of what it means for their future.

## Screen 4 — FSc Career Path Mapper

The student enters their FSc percentage and selects their stream (Pre-Medical or Pre-Engineering). The system shows a ranked list of career tracks they are eligible for, with a colored match indicator (Strong Match, Possible, Reach). Each career track can be expanded to show entry test details, required score, and eligible universities.

## Screen 5 — University Recommender

A search and filter interface. The student can filter by city, maximum annual fee, HEC ranking tier, and field of study. Results show university name, city, HEC rank, annual fee, last merit cutoff, and a link to the official admissions page. A Compare button allows side-by-side comparison of up to three universities.

## Screen 6 — AI Chatbot Interface

A familiar chat interface similar to WhatsApp or SMS. The student types a question in Urdu or English and receives an instant, detailed reply. The chatbot remembers the context of the conversation within the session. A language toggle button switches between Urdu and English at any point.

## Screen 7 — Scholarship Finder

A filterable list of scholarships. Filters include province, field of study, annual family income, and minimum merit score. Each scholarship card shows the scholarship name, awarding body, monthly or annual amount, application deadline, and a direct link to the official application form.

### 14. References

- Higher Education Commission (HEC) Pakistan. (2024). HEC Recognized Universities List. https://www.hec.gov.pk

- University of Health Sciences (UHS). (2024). MDCAT Annual Result Booklet. https://www.uhs.edu.pk

- National Testing Service (NTS). (2024). NAT Result Reports and Cutoff Data. https://www.nts.org.pk

- Punjab Educational Endowment Fund (PEEF). (2024). Scholarship Programs. https://www.peef.org.pk

- DigiSkills.pk. (2024). Free Online Training Courses for Pakistani Youth. https://www.digiskills.pk

- Holland, J. L. (1997). Making Vocational Choices: A Theory of Vocational Personalities and Work Environments (3rd ed.). Psychological Assessment Resources.

- Pakistan Bureau of Statistics. (2023). Labour Force Survey 2022-23. https://www.pbs.gov.pk

- Google AI. (2024). Gemini 1.5 Flash Model Documentation. https://ai.google.dev

- Firebase. (2024). Firebase Authentication Documentation. https://firebase.google.com

- Supabase. (2024). Supabase Free Tier Documentation. https://supabase.com/docs

- Khan, A. et al. (2023). Career Guidance Challenges Among Pakistani FSc Students: A Survey Study. Journal of Education Pakistan.

- FBISE. (2024). Federal Board Curriculum and Syllabus Documents. https://www.fbise.edu.pk